Brain Tumor Classification using BraTS

Module-wise Technical Requirements, Workflow and 2-Month Implementation Plan

| Project Parameter | Recommended Scope |
| --- | --- |
| Dataset | BraTS (release selected based on available classification labels) |
| Input | T1, T1ce/T1Gd, T2 and FLAIR MRI |
| Primary design | Segmentation-assisted multimodal 3D classification |
| Duration | 2 months (8 weeks) |
| Framework | PyTorch + MONAI |
| Final output | Trained model, evaluation, explainability and Streamlit demonstration |

Recommended academic scope: first establish reliable baselines, then implement multimodal attention fusion and explainability.

# 1. Recommended Project Definition

## Suggested Title

MultiModal-BrainNet: Segmentation-Assisted Multimodal Deep Learning for Brain Tumor Classification from BraTS MRI

## Recommended End-to-End Pipeline

BraTS Dataset

↓

Dataset Validation

↓

MRI Preprocessing

↓

Tumor Localization / Segmentation

↓

Tumor ROI Extraction

↓

Multimodal Feature Extraction

↓

Feature Fusion

↓

Brain Tumor Classification

↓

Explainable AI

↓

Evaluation

↓

Web Application / Demonstration

## Classification Target

MGMT methylated vs. unmethylated if the selected BraTS release provides this official classification label (for example, BraTS 2021).

HGG vs. LGG only when the chosen BraTS version contains reliable grade labels.

Another subtype or clinical classification target only when explicitly available and documented in the selected release.

Important: freeze the classification target before preprocessing and model development because label availability changes across BraTS releases.

# Module A - Dataset Acquisition and Understanding

Objective: Prepare, index and validate the BraTS dataset.

## Technical Requirements

Understand patient-level directory organization and unique subject identifiers.

Identify the MRI modalities: T1, T1ce/T1Gd, T2 and FLAIR.

Locate segmentation masks and classification labels.

Understand NIfTI (.nii/.nii.gz), 3D image dimensions, voxel spacing and orientation.

Create patient-level metadata that maps every modality and label to a single subject.

Inspect class distribution before any model training.

## Expected Outputs

dataset_metadata.csv

Validated raw-data directory

Data dictionary / label mapping

# Module B - EDA and Data Quality Validation

Objective: Understand the dataset and detect data-quality problems before model development.

## Technical Requirements

Count total subjects and subjects per class.

Detect missing modalities, missing masks and missing labels.

Detect corrupted or unreadable NIfTI volumes.

Check image dimensions, voxel spacing and intensity ranges.

Inspect class imbalance and tumor-volume distribution.

Visualize representative slices for all modalities and overlay tumor masks.

Identify extreme cases and document exclusions.

## Expected Outputs

dataset_summary.csv

class_distribution figure

sample multimodal MRI visualization

tumor_statistics.csv

EDA/QC report

# Module C - MRI Preprocessing

Objective: Convert 3D MRI volumes into consistent, leakage-safe model-ready tensors.

## Technical Requirements

Load NIfTI using NiBabel, MONAI and/or SimpleITK.

Validate orientation, dimensions and spatial alignment.

Use non-zero brain voxels for intensity normalization (recommended: z-score).

Remove excessive background and create tumor-centered or brain-centered crops.

Resample/resize to a GPU-feasible shape such as 96³ or 128³ when required.

Perform patient-level train/validation/test splitting (e.g., 70/15/15) with class stratification when possible.

Never split slices independently; all slices/volumes from one patient must remain in a single split.

Save preprocessing configuration to make experiments reproducible.

## Expected Outputs

Processed MRI tensors / cached volumes

train/validation/test subject lists

preprocessing_config.yaml

# Module D - Tumor Segmentation / ROI Extraction

Objective: Focus classification on tumor-relevant tissue and reduce irrelevant background.

## Technical Requirements

Initial implementation: use BraTS ground-truth mask to compute a tumor bounding box and ROI.

Final system: optionally replace the ground-truth dependency with an automated segmentation model.

Recommended segmentation models: 3D U-Net or MONAI SegResNet.

Preserve a margin around the tumor bounding box to retain peritumoral context.

Record ROI size, location and tumor volume as optional auxiliary features.

Ensure the final deployment flow can process MRI without manually supplied ground-truth masks.

## Expected Outputs

tumor_mask / predicted_mask

tumor_bounding_box

tumor_ROI tensors

ROI metadata

# Module E - Data Augmentation

Objective: Improve robustness and reduce overfitting while preserving medically plausible anatomy.

## Technical Requirements

Apply augmentation only to training subjects.

Use small random rotations, affine transforms, Gaussian noise/smoothing, intensity scaling/shifting and random contrast.

Use spatial flips only when anatomically and label-wise appropriate.

Apply transforms consistently across all modalities belonging to the same patient.

Avoid aggressive transformations that distort tumor morphology.

Prefer MONAI dictionary transforms for synchronized multimodal augmentation.

## Expected Outputs

Reproducible augmentation pipeline

augmentation configuration

visual QA samples before/after augmentation

# Module F - Baseline Classification

Objective: Establish strong reference models before claiming improvement from the proposed architecture.

## Technical Requirements

Baseline 1: 2D CNN/ResNet18 using representative tumor slices.

Baseline 2: 3D CNN or 3D ResNet using the tumor ROI.

Baseline 3: single-modality 3D model (for example FLAIR).

Baseline 4: four-channel multimodal 3D model using T1, T1ce, T2 and FLAIR.

Use the exact same patient split for all baselines.

Log training curves and classification metrics for fair comparison.

## Expected Outputs

Baseline checkpoints

baseline_results.csv

comparison table and curves

# Module G - Proposed Multimodal Classification Model

Objective: Learn modality-specific representations and fuse complementary MRI information.

## Technical Requirements

Use one modality-specific 3D encoder per MRI sequence.

Start with 3D ResNet18 encoders; later test DenseNet, EfficientNet, Swin Transformer or MedicalNet-based encoders if resources allow.

Extract compact feature embeddings from each modality.

Compare concatenation, learnable weighted fusion and attention-based fusion.

Feed fused features to a classification head with calibrated probability output.

Keep architecture modular so individual modalities can be ablated.

## Expected Outputs

Proposed model implementation

architecture configuration

best proposed-model checkpoint

feature-fusion comparison

# Module H - Training Pipeline

Objective: Train models reproducibly, safely and efficiently.

## Technical Requirements

Use patient-level DataLoaders with deterministic seeds.

Use AdamW and an appropriate learning-rate scheduler.

Use weighted BCE when binary classes are imbalanced; compare focal loss if required.

Use early stopping and save best/last checkpoints.

Enable mixed precision on compatible NVIDIA GPUs.

Use gradient clipping when training becomes unstable.

Log loss, metrics, learning rate and epoch duration.

Persist all hyperparameters in YAML/JSON configuration files.

## Expected Outputs

best_model.pt

last_model.pt

training_history.csv

config.yaml

TensorBoard logs

# Module I - Model Evaluation

Objective: Measure classification performance at patient level using clinically meaningful metrics.

## Technical Requirements

Report accuracy, precision, recall/sensitivity, specificity, F1-score and ROC-AUC.

Report PR-AUC when class imbalance is meaningful.

Generate confusion matrix, ROC curve and precision-recall curve.

Compare all baselines against the proposed model on the same test split.

Where feasible, compute 95% confidence intervals using bootstrap resampling.

Analyze false-positive and false-negative cases instead of reporting only aggregate metrics.

## Expected Outputs

final_metrics.csv

confusion_matrix figure

ROC/PR curves

error-analysis table

model comparison table

# Module J - Explainable AI

Objective: Visualize MRI regions that contributed to the classification decision.

## Technical Requirements

Use Grad-CAM or Grad-CAM++ adapted to the selected 2D/3D architecture.

Use occlusion sensitivity as a complementary explanation method when feasible.

Overlay activation maps on the original MRI and tumor ROI.

Compare explanations with tumor masks to check whether the model focuses on relevant tissue.

Export representative correct and incorrect prediction explanations.

## Expected Outputs

XAI heatmaps

overlay figures

case-wise explanation report

# Module K - Ablation Study

Objective: Quantify which design choices actually contribute to performance.

## Technical Requirements

Modality ablation: T1 vs T1ce vs T2 vs FLAIR vs all modalities.

ROI ablation: full brain vs tumor ROI.

Fusion ablation: concatenation vs weighted fusion vs attention fusion.

Augmentation ablation: without vs with augmentation.

Optional segmentation dependency ablation: ground-truth ROI vs predicted ROI if an automated segmenter is implemented.

## Expected Outputs

ablation_results.csv

ablation comparison table

ablation plots

# Module L - Web-Based Demonstration

Objective: Provide a simple research demonstration of the complete pipeline.

## Technical Requirements

Use Streamlit for rapid deployment.

Allow upload/selection of the required MRI modalities.

Validate that all expected modalities belong to the same case and are readable.

Run preprocessing and optional segmentation automatically.

Display classification, probability score and XAI visualization.

Clearly label the system as a research/educational prototype, not a clinical diagnostic device.

## Expected Outputs

Streamlit application

demo screenshots

deployment instructions

# 3. Proposed Multimodal Architecture

T1 → 3D Encoder

↓

T1ce → 3D Encoder

↓

T2 → 3D Encoder

↓

FLAIR → 3D Encoder

↓

Modality Feature Embeddings

↓

Multimodal Attention / Weighted Fusion

↓

Classification Head

↓

Binary Class + Probability

Implementation note: the four modality encoders execute in parallel. The vertical representation above is used only for clean Word-document visualization.

# 4. Baseline and Proposed Model Comparison Plan

| Experiment | Input | Model | Purpose |
| --- | --- | --- | --- |
| B1 | Representative tumor slice | 2D ResNet18 | Simple reference baseline |
| B2 | 3D tumor ROI | 3D CNN / 3D ResNet | 3D spatial baseline |
| B3 | Single MRI modality | 3D ResNet | Measure single-modality information |
| B4 | 4-channel MRI volume | 3D CNN / ResNet | Early-fusion multimodal baseline |
| P1 | 4 modality-specific ROIs | 4 × 3D encoders + concat | Late-fusion baseline |
| P2 | 4 modality-specific ROIs | 4 × 3D encoders + attention | Recommended proposed model |

# 5. Required Evaluation Metrics

| Metric | Why It Is Required |
| --- | --- |
| Accuracy | Overall classification correctness; should not be used alone. |
| Precision | Measures reliability of positive predictions. |
| Recall / Sensitivity | Measures how many true positive cases are detected. |
| Specificity | Measures correct rejection of negative cases. |
| F1-score | Balances precision and recall. |
| ROC-AUC | Threshold-independent discrimination ability. |
| PR-AUC | Especially useful when classes are imbalanced. |
| 95% CI (optional) | Communicates uncertainty in measured test performance. |

# 6. Minimum Ablation Experiments

| Ablation | Comparisons |
| --- | --- |
| MRI modality | T1 / T1ce / T2 / FLAIR / all modalities |
| ROI strategy | Full brain vs tumor ROI |
| Fusion | Concatenation vs learnable weighted fusion vs attention fusion |
| Augmentation | Without augmentation vs with augmentation |
| Mask source (optional) | Ground-truth ROI vs predicted ROI |

# 7. Two-Month Implementation Schedule

| Week | Primary Modules | Implementation Target | Checkpoint / Deliverable |
| --- | --- | --- | --- |
| Week 1 | A + B | Dataset setup, metadata, EDA and QC | Validated metadata + EDA report |
| Week 2 | C | MRI preprocessing and patient-level splitting | Reusable preprocessing pipeline |
| Week 3 | D + E | ROI extraction, segmentation setup and augmentation | ROI/augmentation validation samples |
| Week 4 | F | Implement and train baseline classifiers | Baseline comparison table |
| Week 5 | G | Implement modality-specific encoders and fusion | Proposed model trains end-to-end |
| Week 6 | H + I | Training optimization and formal evaluation | Best checkpoint + test metrics |
| Week 7 | J + K | Explainability and ablation experiments | XAI + ablation results |
| Week 8 | L | Streamlit demo, documentation and final report | Complete project demonstration |

# 8. Complete Implementation Flow

BraTS Dataset

↓

Patient-Level Metadata + Label Validation

↓

EDA + Data Quality Control

↓

T1 / T1ce / T2 / FLAIR Preprocessing

↓

Patient-Level Train / Validation / Test Split

↓

Tumor Mask / Automated Segmentation

↓

Tumor ROI Extraction

↓

Synchronized 3D Data Augmentation (Train Only)

↓

Baseline Models

↓

Modality-Specific 3D Encoders

↓

Attention-Based Multimodal Fusion

↓

Classification Head

↓

Patient-Level Evaluation

↓

Explainable AI + Error Analysis

↓

Ablation Study

↓

Final Model + Streamlit Demonstration

# 9. Recommended Technology Stack

| Requirement | Recommended Technology |
| --- | --- |
| Programming language | Python |
| Deep learning | PyTorch |
| Medical imaging framework | MONAI |
| NIfTI processing | NiBabel |
| Medical image utilities | SimpleITK |
| EDA / tabular processing | Pandas + NumPy |
| Metrics | Scikit-learn |
| Visualization | Matplotlib |
| Experiment tracking | TensorBoard |
| Configuration | YAML |
| Explainability | Grad-CAM / Grad-CAM++ / occlusion sensitivity |
| Demo deployment | Streamlit |
| Compute | NVIDIA GPU strongly recommended for 3D training |

# 10. Scope to Freeze for the 2-Month Project

Recommended frozen scope: BraTS → four MRI modalities → leakage-safe preprocessing → segmentation-assisted tumor ROI → 3D baselines → modality-specific 3D encoders → attention fusion → binary classification → Grad-CAM → ablation study → Streamlit demo.

Do not add LLM/RAG, federated learning, GAN-based synthesis or multiple external datasets during the initial two months.

Prioritize reproducibility, patient-level splitting, class-label correctness and fair model comparisons.

After the 2-month implementation is stable, the project can be extended toward a conference paper with stronger fusion, self-supervised pretraining, uncertainty estimation or external validation.

# 11. Final Acceptance Checklist

☐  Classification target and BraTS release are frozen and documented.

☐  Every subject has validated modality paths and a correct classification label.

☐  No patient leakage exists between train, validation and test sets.

☐  Preprocessing is deterministic for validation/test and reproducible across runs.

☐  Augmentation is synchronized across modalities and applied only during training.

☐  At least three baseline models are implemented and compared.

☐  Proposed multimodal fusion model is trained using the same split as baselines.

☐  Accuracy, precision, recall, specificity, F1, ROC-AUC and PR-AUC are reported.

☐  Confusion matrix and ROC/PR curves are generated.

☐  Grad-CAM/XAI results are generated for representative cases.

☐  Minimum modality, ROI, fusion and augmentation ablations are completed.

☐  Best checkpoint, config and training history are preserved.

☐  Streamlit research demo runs end-to-end.

☐  Final report explicitly states that the system is a research/educational prototype.